| Date and Time | 25/03/2025 13:00-14:00pm 30/03/2025 18:00-19:00pm 03/04/2025 17:30 – 18:30pm 07/04/2025 16:00 – 17:00pm 09/04/2025 20:00 – 21:00pm |
| --- | --- |
| Project Name | FitXchange |
| Meeting Goal | 25 March 2025 - Finalize and complete the presentation draft. - Begin UI/UX and login/registration improvements. 30 March 2025 - Shift to individual task ownership. - Plan task deadlines and update GitHub activity accordingly. 31 March 2025 - Assign and schedule smaller and bulk tasks for Sprint 4. - Set task deadlines: 1st April (small), 5th April (bulk). 3 April 2025 - Finalize presentation structure and slide responsibilities. - Confirm site-wide improvement priorities and Canva access. 7 April 2025 - Plan post-presentation coding priorities. - Clarify dashboard, filter logic, and registration improvements. 9 April 2025 - Final review and completion of the presentation. - Confirm readiness for delivery and Q&A preparation. |
| Facilitator | Hala Bakhtiar Evan Balson |
| Note taker | Mahbouba Rezaei Niwhar Amin |
| Attendees | - 25/03/2025 13:00-14:00pm (Hala Bakhtiar, Mahbouba Rezaei, Evan Balson, Niwhar Amin) - 30/03/2025 18:00-19:00pm (Hala Bakhtiar, Mahbouba Rezaei, Evan Balson) - 03/04/2025 17:30- 19:00pm (Hala Bakhtiar, Mahbouba Rezaei, Evan Balson) - 07/04/2025 16:00 – 17:00pm (Hala Bakhtiar, Mahbouba Rezaei, Evan Balson, Niwhar Amin) - 09/04/2025 20:00 – 21:00pm (Hala Bakhtiar, Mahbouba Rezaei, Evan Balson, Niwhar Amin) |
| Roundtable Updates (each group member to contribute) |  |
| Discussion points | 25 March 2025 - Complete the presentation by Friday 28th March. - Finalize UI/UX changes (e.g., logo position, font updates, prompts). - Implement password hashing and login improvements. - Review/adjust registration form and dashboard details. 30 March 2025 - All members to independently pick up tasks. - No more code handovers—everyone must contribute directly via GitHub. - Choose tasks based on detailed documentation. - Share estimated completion dates for each selected task. 31st March 2025 - Smaller Tasks (due 1 April by 6 PM): - Login – Niwhar - Registration – (unspecified) - Browse Landing Page – Niwhar - Cart – Mahbouba - Bulk Tasks (due 5 April): - User Dashboard - Outfit Listing View - Site-wide tasks - Admin View – Hala 3rd April 2025 - Finalized team responsibilities for completing the presentation before coding begins. - Confirmed presentation headings (e.g., Project Management, Architecture, User Testing). - Outlined site-wide feature updates: remove secondary logos, implement in-app messaging, improve feedback prompts. - Reviewed assigned sections for the presentation and Canva access; set full draft deadline. 7th April 2025 - Discussed upcoming coding tasks starting post-presentation completion. - Highlighted registration, login, and dashboard changes (e.g., cookie handling, optional image uploads, success messages). - Set priorities for dashboard features like update profile pop-ups and wishlist/order linking. - Agreed on filters and display logic for Browse, Cart, Checkout, and Order History pages. 9th April 2025 - Presentation finalized and reviewed in full, including application demo and testing results. - Final checks on Canva presentation slides and alignment with group branding and wireframes. - Confirmed CI Workflow and unit testing sections were complete. - Presentation ready for delivery – team prepped for Q&A and group introduction. |
| Actions (list tasks and assign a group member) | Hala - Slide 10 - New Listing Page - Administrator File Niwhar - Login Page - Browse Landing Page - Order History Page Mahbouba - Cart Page - Checkout Page - Delivery Feature Evan - Favourites Page - AI API Integration - Lender Listing View |